# Azure Learning Guide - Complete Reference Document

Your Personal Azure Deployment & Learning Journey
Start Date: November 17, 2025
Completion Target: March 8, 2026
Daily Commitment: 1 hour/day (Flexible schedule)

# 🎯 YOUR PERSONALIZED LEARNING PLAN

## 📋 Your Specific Configuration:

### Azure Subscription:

- ✅ Status: Paid subscription (Active and ready)

- ✅ No signup required - Skip to resource creation

- ✅ Full access to all Azure services

### Learning Pace:

- Original Plan: 2 hours/day (1hr morning + 1hr evening)

- Your Adjusted Plan: 1 hour/day (flexible timing)

- Schedule: Flexible - work when it suits you best

- Weekends: 2-3 hour intensive sessions for catch-up and deep work

### Prerequisites Status:

- ✅ Azure CLI: Installed and ready

- ✅ VS Code: Set up with Azure extensions

- ✅ GitHub Account: Ready with repository access

- ✅ .NET 8 SDK: Installed for development

- ✅ Docker Desktop: Installed for local testing

### Learning Focus (Week 3-4):

- Selected Option: Option A

- Week 3 (Days 15-20): Azure App Service Deployment

- Week 4 (Days 21-28): Serverless Functions & Event-Driven Architecture

- Approach: Combined deployment and serverless in one 2-week module

### Document Format:

- ✅ All sections combined in one comprehensive document

- ✅ Index page included with clear navigation

- ✅ Sequential learning path from start to finish

- ✅ Daily task tracking with checkboxes

## 🗺️ YOUR EXACT STARTING POINT

### 📍 Step 1: Open This File FIRST (Overview)

File: Self_learning/Azure-Curriculum/QUICK_START.md
Purpose: Gives you today’s specific tasks and prerequisites checklist
Time: 5 minutes to read
Action: Read for orientation and confidence

### 📍 Step 2: Open This File SECOND (Module Overview)

File: Self_learning/Azure-Curriculum/01-Weekly-Trackers/Week-03-04/README.md
Purpose: Understand Week 3-4 objectives and success criteria
Time: 3 minutes to read
Action: Get the big picture of what you’ll accomplish

### 📍 Step 3: Open This File THIRD (Your Daily Roadmap)

File: Self_learning/Azure-Curriculum/01-Weekly-Trackers/Week-03-04/SUCCESS_CRITERIA.md
Purpose: Your daily task tracker - check off items as you complete them
Time: Reference throughout the day
Action: Bookmark this file - you’ll use it every day

### 📍 Step 4: Open This File FOURTH (Hands-On Guide)

File: Self_learning/Azure-Curriculum/01-Weekly-Trackers/Week-03-04/DEPLOYMENT_EXERCISES.md
Purpose: Step-by-step instructions for deploying to Azure
Time: Follow along as you work
Action: This is your practical implementation guide

### 📍 Step 5: THIS DOCUMENT (Complete Reference)

File: Azure_Learning_Guide_Complete.md (or .docx)
Purpose: All-in-one reference with all content combined
Time: Use as your primary daily guide
Action: Open this document every day and follow the sequence below

## 🗓️ YOUR DAILY WORKFLOW

### Every Morning (10 minutes):

- Open this Word/MD document

- Navigate to Section 3: Daily Success Criteria

- Find today’s date (e.g., Day 15 - November 17, 2025)

- Read the “Daily Goal” and Session 1 tasks

- Cross-reference with Section 4: Deployment Exercises for detailed steps

### Your Work Session (1 hour):

- Follow Section 4 step-by-step instructions

- Check off tasks in Section 3 as you complete them

- Document any issues or questions in your notes

- Take screenshots of successful deployments (recommended)

### End of Day (5 minutes):

- Verify day’s success criteria are met

- Rate your understanding (1-10) in your notes

- Note any questions for tomorrow or areas to review

- Preview next day’s tasks briefly

## 📅 EXACT DAILY SEQUENCE (Starting Tomorrow)

### DAY 15 (November 17, 2025) - Your First Day

#### Morning Prep (10 minutes):

- Open this document → Section 3 → Day 15

- Read the daily goal: “Create Azure resources and deploy API to Azure App Service”

- Navigate to Section 4 → Exercise 1, Step 1

- Review the commands you’ll run

- Ensure Azure CLI is ready: Run az --version

#### Work Session (1 hour):

- Open Section 4, Exercise 1, Step 1

- Follow these exact steps:

  - Run: az login

  - Create Resource Group: rg-orderprocessing-dev

  - Create App Service Plan: asp-orderprocessing-dev

  - Create Web App for API: orderprocessing-api-[yourname]

- Verify each resource in Azure Portal

- Check off tasks in Section 3 → Day 15 as completed

#### End of Day:

- Verify success criteria from Section 3:

  - ☐ Azure CLI authenticated

  - ☐ Resource Group created successfully

  - ☐ App Service Plan operational

  - ☐ Web App shows default Azure landing page

- Tomorrow’s preview: Application configuration and GitHub Actions prep

### DAY 16 (November 18, 2025)

#### Morning:

- Open Section 3 → Day 16

- Goal: “Configure application settings and prepare GitHub Actions”

- Follow Section 4 → Exercise 1, Step 2

#### Work Session:

- Configure application settings in Azure Portal

- Review GitHub Actions documentation

- Plan deployment workflow structure

### DAY 17 (November 19, 2025)

#### Morning:

- Open Section 3 → Day 17

- Goal: “Create and configure GitHub Actions deployment workflow”

- Follow Section 4 → Exercise 1, Step 3

#### Work Session:

- Set up GitHub Actions workflow

- Configure Azure credentials

- Prepare for first deployment

### DAY 18 (November 20, 2025)

#### Full Day:

- Section 3 → Day 18: “Deploy API to Azure and verify it works”

- Section 4 → Exercise 1, Steps 4-5: Deploy and test

- Celebrate your first successful Azure deployment! 🎉

### DAY 19-28: Continue the Pattern

Follow the same workflow for each day: - Read Section 3 for daily goals - Follow Section 4 for detailed instructions - Check off completed tasks - Verify success criteria

## 📂 FILE REFERENCE CHART

| File | Purpose | When to Use | Location |
| --- | --- | --- | --- |
| QUICK_START.md | Getting started guide | Read once at beginning | Azure-Curriculum/ |
| CURRICULUM_OVERVIEW.md | Complete learning plan | Reference for big picture | Azure-Curriculum/ |
| Week-03-04/README.md | Week 3-4 overview | Read once before starting week | 01-Weekly-Trackers/Week-03-04/ |
| Week-03-04/SUCCESS_CRITERIA.md | Daily task tracker | Open every morning & evening | 01-Weekly-Trackers/Week-03-04/ |
| Week-03-04/DEPLOYMENT_EXERCISES.md | Step-by-step deployment guide | Follow along while working | 01-Weekly-Trackers/Week-03-04/ |
| Azure_Learning_Guide_Complete.md | This document - All-in-one reference | Your daily companion | Azure-Curriculum/ |

## ✅ YOUR ACTION PLAN (Next 30 Minutes)

### Right Now (Before Starting Tomorrow):

- ✅ Open QUICK_START.md in VS Code (5 min read)

- ✅ Scan Week-03-04/README.md (3 min read)

- ✅ Bookmark these files in VS Code:

  - SUCCESS_CRITERIA.md

  - DEPLOYMENT_EXERCISES.md

  - This document (Azure_Learning_Guide_Complete.md or .docx)

- ✅ Test Azure CLI: Run az login and verify it works

- ✅ Open Azure Portal and familiarize yourself with the interface

- ✅ Print or have this document open on second screen (recommended)

### Tomorrow Morning (November 17):

- ✅ Open this document

- ✅ Navigate to Section 3 → Day 15

- ✅ Follow Section 4 → Exercise 1, Step 1

- ✅ Begin your first Azure deployment!

## 🎯 THE SINGLE MOST IMPORTANT THING TO REMEMBER

If you can only remember ONE thing, remember this:

- Every day: Open this document

- Find today’s date in Section 3

- Follow the steps in Section 4

- Check off tasks as you complete them

That’s it! The document will guide you through everything else.

## 💡 PRO TIPS FOR SUCCESS

### For Maximum Learning:

- Don’t skip checkpoints - Verify each step before moving forward

- Document your blockers - Write down what stops you

- Take screenshots - Visual proof of your progress

- Test thoroughly - Don’t assume it works, verify it

- Ask questions - Note unclear concepts for later research

### For Time Management (1 Hour/Day):

- Set a timer - Focus for full 60 minutes

- Minimize distractions - Close other apps

- One task at a time - Don’t multitask

- Weekend catch-up - Use Saturdays for overflow

- Quality over speed - Understanding beats rushing

### For Retention:

- Read before doing - Understand the goal first

- Do while reading - Follow along step-by-step

- Review after doing - Verify success criteria

- Document insights - Write what you learned

- Teach someone - Explain concepts to solidify understanding

# 📑 TABLE OF CONTENTS & LEARNING SEQUENCE

## 📍 HOW TO USE THIS DOCUMENT

This is your complete guide for the next 16 weeks. Follow the sequence below:

### 🎯 PHASE 1: ORIENTATION (Day 0 - Today)

- Read Section 1: Quick Start & Prerequisites (Pages 2-4)

- Complete the Prerequisites Checklist

- Bookmark this document for daily reference

### 🎯 PHASE 2: DAILY EXECUTION (Days 15-28 and beyond)

- Each Morning: Open Section 3: Daily Success Criteria (Pages 12+)

- Find today’s date and read the daily goal

- During Your Hour: Follow Section 4: Deployment Exercises (Pages 25+)

- End of Day: Check off completed tasks in Section 3

### 🎯 REFERENCE SECTIONS (As Needed)

- Section 2: Week 3-4 Overview - Read once before starting

- Section 5: Troubleshooting - When you encounter issues

- Section 6: Learning Resources - For deeper understanding

## 📖 DOCUMENT SECTIONS

| Section | Title | Page | Purpose |
| --- | --- | --- | --- |
| 1 | Quick Start & Prerequisites | 2 | Your starting point - read first |
| 2 | Week 3-4 Module Overview | 8 | Understand objectives and outcomes |
| 3 | Daily Success Criteria | 12 | Your daily task tracker (1hr/day) |
| 4 | Deployment Exercises | 25 | Step-by-step hands-on guide |
| 5 | Troubleshooting Guide | 45 | Solutions to common issues |
| 6 | Learning Resources | 48 | Microsoft Learn modules & docs |

## ⏱️ ADJUSTED TIMELINE (1 Hour/Day)

### Original Plan: 2 hours/day = 16 weeks

### Your Plan: 1 hour/day = Adjusted schedule below

Week 3-4 Adjusted (1 hour/day): - Days will take longer to complete - Some exercises span 2-3 days instead of 1 - Focus on quality over speed - Weekend catch-up sessions recommended

Your Flexible Daily Schedule: - Weekdays: 1 hour/day (after work or morning) - Weekends: 2-3 hours (catch up and deep dive) - Total: ~10 hours/week instead of 14 hours/week

# SECTION 1: QUICK START & PREREQUISITES

## 📍 Where You Are in Your Journey

- Completed: Week 1-2 (Azure Fundamentals & Core Services) ✅

- Current Week: Week 3-4 (Azure Deployment & Serverless)

- Today’s Date: November 16, 2025

- Start Tomorrow: November 17, 2025 (Day 15)

- Remaining: 16 weeks (256 learning hours)

## ✅ PREREQUISITES CHECKLIST

### Azure Account & Tools

- ☒ Azure subscription (Paid) - Active and ready

- ☒ Azure CLI installed and working

- ☒ Azure Portal access (portal.azure.com)

- ☒ VS Code installed with Azure extensions

- ☒ GitHub account with repository access

### Development Environment

- ☒ .NET 8 SDK installed

- ☒ Docker Desktop (for local testing)

- ☒ Git installed and configured

- ☒ PowerShell 5.1 or higher

### Project Setup

- ☒ Order Processing System repository cloned

- ☒ Solution builds successfully locally

- ☒ Docker containers working locally

### Knowledge Prerequisites

- ☒ Completed Week 1-2 (Azure Fundamentals)

- ☒ Understand basic Azure concepts

- ☒ Familiar with .NET development

- ☒ Basic understanding of CI/CD concepts

✅ All prerequisites met - You’re ready to start!

## 🎯 YOUR FIRST DAY (November 17, 2025)

### Day 15 - Morning Session (1 hour)

Goal: Create Azure resources and prepare for deployment

Step-by-Step: 1. Open Azure Portal (portal.azure.com) 2. Open PowerShell/Terminal 3. Run: az login 4. Create Resource Group (see Section 4, Exercise 1, Step 1) 5. Create App Service Plan 6. Create Web App for API 7. Verify resources in Azure Portal

Success Criteria: - [ ] Logged into Azure CLI - [ ] Resource Group created: rg-orderprocessing-dev - [ ] App Service Plan created: asp-orderprocessing-dev - [ ] Web App created: orderprocessing-api-[yourname] - [ ] Can see default Azure page at your Web App URL

Time Estimate: 45-60 minutes
Detailed Instructions: See Section 4, Page 25

## 📅 YOUR WEEKLY SCHEDULE (1 Hour/Day)

### Monday-Friday (Weekdays):

- Duration: 1 hour flexible (morning OR evening)

- Focus: Follow daily task from Section 3

- Reference: Section 4 for step-by-step instructions

### Saturday (Weekend Intensive):

- Duration: 2-3 hours

- Focus: Complete any pending exercises

- Activity: Hands-on project work and integration

### Sunday (Review Day):

- Duration: 1-2 hours

- Focus: Review week’s progress

- Activity: Assessment, documentation, next week prep

## 📊 PROGRESS TRACKING

### Daily Checklist (Each Day):

- ☐ Read today’s goal in Section 3

- ☐ Complete assigned exercise in Section 4

- ☐ Check off tasks as completed

- ☐ Document any blockers or questions

- ☐ Rate your understanding (1-10)

### Weekly Checklist (Each Sunday):

- ☐ Review all completed tasks for the week

- ☐ Test all deployed components

- ☐ Document lessons learned

- ☐ Prepare for upcoming week

# SECTION 2: WEEK 3-4 MODULE OVERVIEW

## 📚 Module: Azure Deployment & Serverless Functions

Duration: 2 weeks (Days 15-28)
Dates: November 17-30, 2025
Adjusted Time: ~15 hours (1 hour/day + weekend sessions)

## 🎯 LEARNING OBJECTIVES

### Week 3: Azure App Service Deployment (Days 15-21)

What You’ll Learn: 1. Deploy .NET applications to Azure App Service 2. Create and manage Azure resources (Portal & CLI) 3. Build GitHub Actions CI/CD workflows 4. Configure Application Insights monitoring 5. Implement deployment strategies (slots, blue-green)

What You’ll Build: - Live Order Processing System API on Azure - Live Order Processing System UI on Azure - Automated CI/CD pipeline - Monitoring and alerting dashboard

Deliverables: - [ ] API accessible at: https://orderprocessing-api-[name].azurewebsites.net - [ ] UI accessible at: https://orderprocessing-ui-[name].azurewebsites.net - [ ] GitHub Actions workflow running successfully - [ ] Application Insights collecting telemetry

### Week 4: Serverless & Event-Driven Architecture (Days 22-28)

What You’ll Learn: 1. Create Azure Functions with multiple trigger types 2. Implement Durable Functions workflows 3. Design event-driven architectures 4. Use Service Bus for asynchronous messaging 5. Orchestrate complex business processes

What You’ll Build: - Azure Functions for order processing - Timer-based background jobs - Blob-triggered file processing - Service Bus messaging integration

Deliverables: - [ ] Azure Functions app deployed - [ ] HTTP, Timer, and Blob triggers working - [ ] Service Bus queues operational - [ ] Event-driven order workflow implemented

## 📋 SUCCESS METRICS

### Week 3 Completion Criteria:

Rate yourself (1-10) on each:

- ☐ Deploy applications to Azure App Service: ___/10

- ☐ Create GitHub Actions workflows: ___/10

- ☐ Configure monitoring with Application Insights: ___/10

- ☐ Implement deployment slots: ___/10

- ☐ Troubleshoot Azure deployments: ___/10

Target Score: 35/50 (70%)

### Week 4 Completion Criteria:

Rate yourself (1-10) on each:

- ☐ Create Azure Functions: ___/10

- ☐ Implement multiple trigger types: ___/10

- ☐ Use Durable Functions: ___/10

- ☐ Configure Service Bus: ___/10

- ☐ Design event-driven systems: ___/10

Target Score: 35/50 (70%)

## 🏆 KEY ACHIEVEMENTS BY END OF WEEK 3-4

### Technical Skills:

✅ Azure App Service deployment and management
✅ GitHub Actions CI/CD pipeline creation
✅ Application monitoring and diagnostics
✅ Serverless architecture with Azure Functions
✅ Event-driven design patterns

### Real-World Experience:

✅ Live production application on Azure
✅ Automated deployment pipeline
✅ Cloud monitoring and alerting
✅ Serverless order processing workflows
✅ Microservices communication patterns

### Portfolio Projects:

✅ Deployed Order Processing System (API + UI)
✅ GitHub repository with CI/CD workflows
✅ Application Insights dashboards
✅ Azure Functions serverless applications
✅ Event-driven architecture implementation

# SECTION 3: DAILY SUCCESS CRITERIA (1 Hour/Day)

## 📅 WEEK 3: AZURE DEPLOYMENT (DAYS 15-21)

### DAY 15 (Sunday, November 17, 2025) - Azure Resources Setup

Daily Goal: Create Azure resources and prepare for deployment

Session (1 hour):

Tasks: - [ ] Login to Azure CLI (az login) - [ ] Verify subscription (az account show) - [ ] Create Resource Group: rg-orderprocessing-dev - [ ] Create App Service Plan: asp-orderprocessing-dev - [ ] Create Web App for API: orderprocessing-api-[yourname] - [ ] Verify all resources in Azure Portal - [ ] Document resource names and URLs

Commands to Run:

# Login
az login

# Create Resource Group
az group create --name rg-orderprocessing-dev --location eastus

# Create App Service Plan (Basic B1 tier)
az appservice plan create --name asp-orderprocessing-dev --resource-group rg-orderprocessing-dev --sku B1

# Create Web App for API
az webapp create --name orderprocessing-api-yourname --resource-group rg-orderprocessing-dev --plan asp-orderprocessing-dev --runtime "DOTNET|8.0"

Success Criteria: - [ ] Azure CLI authenticated - [ ] Resource Group created successfully - [ ] App Service Plan operational - [ ] Web App shows default Azure landing page - [ ] Can access https://orderprocessing-api-yourname.azurewebsites.net

Reference: Section 4, Exercise 1, Steps 1-2 (Page 25)

Study Time: 15 minutes - Read about Azure App Service concepts

### DAY 16 (Monday, November 18, 2025) - Application Configuration

Daily Goal: Configure application settings and prepare GitHub Actions

Session (1 hour):

Tasks: - [ ] Navigate to Web App in Azure Portal - [ ] Add application settings (ASPNETCORE_ENVIRONMENT, etc.) - [ ] Configure deployment settings - [ ] Review GitHub Actions documentation - [ ] Plan deployment workflow structure - [ ] Verify GitHub repository access and permissions

Application Settings to Add:

{
  "ASPNETCORE_ENVIRONMENT": "Production",
  "Logging__LogLevel__Default": "Information",
  "AllowedHosts": "*"
}

Success Criteria: - [ ] Application settings configured in Azure Portal - [ ] Settings saved and verified - [ ] GitHub Actions basics understood - [ ] Ready to create deployment workflow tomorrow

Reference: Section 4, Exercise 1, Step 2 (Page 27)

Study Time: 15 minutes - GitHub Actions overview

### DAY 17 (Tuesday, November 19, 2025) - GitHub Actions Setup

Daily Goal: Create and configure GitHub Actions deployment workflow

Session (1 hour):

Tasks: - [ ] Access Deployment Center in Azure Portal - [ ] Configure GitHub integration - [ ] Allow Azure to create GitHub secrets automatically - [ ] Create .github/workflows/deploy-api-to-azure.yml - [ ] Customize workflow for Order Processing System structure - [ ] Review workflow file syntax and structure

Success Criteria: - [ ] GitHub integration configured - [ ] Azure credentials stored in GitHub secrets - [ ] Workflow file created in repository - [ ] Workflow file passes validation (no syntax errors) - [ ] Ready to deploy tomorrow

Reference: Section 4, Exercise 1, Step 3 (Page 28)

Study Time: 15 minutes - YAML syntax basics

### DAY 18 (Wednesday, November 20, 2025) - First Deployment

Daily Goal: Deploy API to Azure and verify it works

Session (1 hour):

Tasks: - [ ] Review and finalize workflow file - [ ] Commit and push workflow to GitHub - [ ] Monitor GitHub Actions execution - [ ] Troubleshoot any deployment errors - [ ] Verify API is accessible online - [ ] Test Swagger UI endpoint

Success Criteria: - [ ] GitHub Actions workflow runs successfully - [ ] API deployed to Azure - [ ] API accessible at https://orderprocessing-api-yourname.azurewebsites.net - [ ] Swagger UI working: /swagger - [ ] Can make test API calls

Reference: Section 4, Exercise 1, Steps 4-5 (Page 30)

Study Time: 15 minutes - API testing with Postman

### DAY 19 (Thursday, November 21, 2025) - UI Web App Setup

Daily Goal: Create Web App for UI and configure settings

Session (1 hour):

Tasks: - [ ] Create Web App for UI: orderprocessing-ui-yourname - [ ] Configure UI application settings - [ ] Add API BaseUrl pointing to deployed API - [ ] Verify UI Web App is created - [ ] Test default landing page

Commands:

# Create Web App for UI
az webapp create --name orderprocessing-ui-yourname --resource-group rg-orderprocessing-dev --plan asp-orderprocessing-dev --runtime "DOTNET|8.0"

Settings to Add:

{
  "ASPNETCORE_ENVIRONMENT": "Production",
  "ApiSettings__BaseUrl": "https://orderprocessing-api-yourname.azurewebsites.net"
}

Success Criteria: - [ ] UI Web App created - [ ] Application settings configured - [ ] API BaseUrl points to deployed API - [ ] Ready for UI deployment workflow

Reference: Section 4, Exercise 2, Steps 1-2 (Page 33)

Study Time: 15 minutes - MVC deployment patterns

### DAY 20 (Friday, November 22, 2025) - UI Deployment

Daily Goal: Deploy UI and test end-to-end integration

Session (1 hour):

Tasks: - [ ] Create .github/workflows/deploy-ui-to-azure.yml - [ ] Customize workflow for UI project - [ ] Commit and push workflow - [ ] Monitor UI deployment - [ ] Test UI application online - [ ] Verify UI can communicate with API

Success Criteria: - [ ] UI workflow created and deployed - [ ] UI accessible at https://orderprocessing-ui-yourname.azurewebsites.net - [ ] UI successfully calls API - [ ] Can create test orders through UI - [ ] End-to-end flow working

Reference: Section 4, Exercise 2, Step 3 (Page 34)

Study Time: 15 minutes - CORS and API integration

### DAY 21 (Saturday, November 23, 2025) - Weekend Review

Daily Goal: Application Insights and week review

Session (2-3 hours - Weekend intensive):

Tasks: - [ ] Create Application Insights resource - [ ] Configure both API and UI to use Application Insights - [ ] Deploy updated code with Application Insights - [ ] Explore Application Insights portal - [ ] Create monitoring dashboard - [ ] Set up basic alerts - [ ] Review entire week’s accomplishments - [ ] Document lessons learned - [ ] Prepare for Week 4 (Serverless)

Success Criteria: - [ ] Application Insights operational - [ ] Telemetry flowing from both apps - [ ] Basic monitoring dashboard created - [ ] Alerts configured - [ ] Week 3 goals achieved - [ ] Ready for Azure Functions next week

Reference: Section 4, Exercise 3 (Page 36)

Study Time: 30 minutes - Application Insights deep dive

## 📅 WEEK 4: SERVERLESS FUNCTIONS (DAYS 22-28)

### DAY 22 (Sunday, November 24, 2025) - Azure Functions Setup

Daily Goal: Set up Azure Functions development environment

Session (1 hour):

Tasks: - [ ] Verify Azure Functions Core Tools installed - [ ] Install VS Code Azure Functions extension - [ ] Create new Function App project (.NET 8) - [ ] Configure local.settings.json - [ ] Test local Functions runtime

Success Criteria: - [ ] Functions development environment ready - [ ] Can create and run functions locally - [ ] Basic project structure established - [ ] Ready for function development

Reference: Section 4, Azure Functions introduction

Study Time: 15 minutes - Serverless concepts

### DAY 23 (Monday, November 25, 2025) - HTTP Triggered Functions

Daily Goal: Create HTTP triggered functions for order operations

Session (1 hour):

Tasks: - [ ] Create HTTP function for order processing - [ ] Implement basic CRUD operations - [ ] Add request validation - [ ] Test locally with Postman - [ ] Add error handling

Success Criteria: - [ ] HTTP functions created - [ ] Local testing successful - [ ] Error handling implemented - [ ] Ready to add more trigger types

Study Time: 15 minutes - HTTP trigger patterns

### DAY 24 (Tuesday, November 26, 2025) - Timer Triggered Functions

Daily Goal: Create scheduled background processing functions

Session (1 hour):

Tasks: - [ ] Learn CRON expression syntax - [ ] Create timer function for order cleanup - [ ] Implement scheduled tasks - [ ] Test timer execution locally - [ ] Add logging

Success Criteria: - [ ] Timer functions created - [ ] CRON schedules configured - [ ] Background processing working - [ ] Logging operational

Study Time: 15 minutes - CRON expressions

### DAY 25 (Wednesday, November 27, 2025) - Blob Triggered Functions

Daily Goal: Implement file processing with blob triggers

Session (1 hour):

Tasks: - [ ] Create blob storage account - [ ] Create blob triggered function - [ ] Implement file processing logic - [ ] Test file upload and processing - [ ] Add error handling

Success Criteria: - [ ] Blob triggers working - [ ] File processing automated - [ ] Error handling implemented - [ ] End-to-end testing complete

Study Time: 15 minutes - Azure Storage integration

### DAY 26 (Thursday, November 28, 2025) - Durable Functions

Daily Goal: Introduction to Durable Functions and orchestrations

Session (1 hour):

Tasks: - [ ] Learn Durable Functions concepts - [ ] Create simple orchestrator function - [ ] Implement activity functions - [ ] Test orchestration workflow - [ ] Understand state management

Success Criteria: - [ ] Basic orchestration working - [ ] Activity functions operational - [ ] State persistence verified - [ ] Ready for advanced patterns

Study Time: 15 minutes - Durable Functions patterns

### DAY 27 (Friday, November 29, 2025) - Service Bus Integration

Daily Goal: Implement Service Bus messaging

Session (1 hour):

Tasks: - [ ] Create Service Bus namespace - [ ] Create queues and topics - [ ] Implement message sending - [ ] Create Service Bus triggered functions - [ ] Test message flow

Success Criteria: - [ ] Service Bus operational - [ ] Messages sending and receiving - [ ] Functions triggered by messages - [ ] Event-driven flow working

Study Time: 15 minutes - Messaging patterns

### DAY 28 (Saturday, November 30, 2025) - Week 4 Review & Integration

Daily Goal: Complete integration and week review

Session (2-3 hours - Weekend intensive):

Tasks: - [ ] Deploy all functions to Azure - [ ] Integrate functions with deployed applications - [ ] Complete end-to-end testing - [ ] Review all Week 3-4 achievements - [ ] Document complete architecture - [ ] Assess Week 3-4 completion - [ ] Plan for Week 5-6 (DevOps & CI/CD)

Success Criteria: - [ ] All functions deployed and operational - [ ] Complete Order Processing System with serverless - [ ] Week 3-4 goals 100% achieved - [ ] Ready for next phase

Reference: Complete review of Sections 3-4

Study Time: 30 minutes - Architecture review

# SECTION 4: DEPLOYMENT EXERCISES (STEP-BY-STEP)

## 🚀 EXERCISE 1: Deploy API to Azure App Service

### Prerequisites Check:

- ☒ Azure subscription active

- ☒ Azure CLI installed (az --version)

- ☒ GitHub repository access

- ☒ Order Processing System builds locally

### STEP 1: Create Azure Resources (Day 15)

Time Required: 30-45 minutes

Objective: Set up Azure infrastructure for hosting your API

#### Option 1: Using Azure Portal (Recommended for Beginners)

- Login to Azure Portal:

  - Navigate to https://portal.azure.com

  - Sign in with your Azure credentials

  - Verify your subscription is active

- Create Resource Group:

  - Click “Resource groups” in left menu

  - Click “+ Create”

  - Fill in details:

    - Subscription: Your paid subscription

    - Resource group: rg-orderprocessing-dev

    - Region: East US (or closest to you)

  - Click “Review + create”

  - Click “Create”

- Create App Service Plan:

  - Search for “App Service plans” in top search bar

  - Click “+ Create”

  - Fill in details:

    - Subscription: Your paid subscription

    - Resource Group: rg-orderprocessing-dev

    - Name: asp-orderprocessing-dev

    - Operating System: Windows

    - Region: East US (same as Resource Group)

    - Pricing Tier: Click “Explore pricing plans”

      - Select “Basic B1” (Recommended) or “Free F1” (Cost-saving)

  - Click “Review + create”

  - Click “Create”

- Create Web App for API:

  - Search for “App Services” in top search bar

  - Click “+ Create”

  - Fill in details:

    - Subscription: Your paid subscription

    - Resource Group: rg-orderprocessing-dev

    - Name: orderprocessing-api-yourname (must be globally unique)

      - Replace yourname with your initials or unique identifier

      - Example: orderprocessing-api-pavan

    - Publish: Code

    - Runtime stack: .NET 8 (LTS)

    - Operating System: Windows

    - Region: East US

    - App Service Plan: asp-orderprocessing-dev

  - Click “Review + create”

  - Click “Create”

  - Wait for deployment (2-3 minutes)

- Verify Creation:

  - After deployment completes, click “Go to resource”

  - Copy the URL: https://orderprocessing-api-yourname.azurewebsites.net

  - Open URL in browser - should see default Azure landing page

  - ✅ Checkpoint: Default page loads successfully

#### Option 2: Using Azure CLI (Faster, Repeatable)

- Open PowerShell Terminal

- Login to Azure:

- az login

  - Browser window will open

  - Sign in with your Azure credentials

  - Return to terminal

- Verify Subscription:

- az account show

  - Verify the correct subscription is selected

  - Note your subscription ID

- Create Resource Group:

- az group create `
  --name rg-orderprocessing-dev `
  --location eastus

  - Expected output: JSON with “provisioningState”: “Succeeded”

- Create App Service Plan:

- az appservice plan create `
  --name asp-orderprocessing-dev `
  --resource-group rg-orderprocessing-dev `
  --sku B1 `
  --is-linux false

  - --sku B1: Basic tier (change to F1 for free tier)

  - Expected output: JSON with plan details

- Create Web App for API:

- az webapp create `
  --name orderprocessing-api-yourname `
  --resource-group rg-orderprocessing-dev `
  --plan asp-orderprocessing-dev `
  --runtime "DOTNET|8.0"

  - Replace yourname with your identifier

  - Expected output: JSON with Web App details

- Verify Creation:

- az webapp show `
  --name orderprocessing-api-yourname `
  --resource-group rg-orderprocessing-dev `
  --query "defaultHostName" `
  --output tsv

  - Copy the output URL

  - Open in browser - should see default Azure page

  - ✅ Checkpoint: Default page loads

### STEP 2: Configure Application Settings (Day 16)

Time Required: 20-30 minutes

Objective: Configure your Web App with necessary environment settings

- Navigate to Your Web App:

  - Azure Portal → App Services

  - Click orderprocessing-api-yourname

- Open Configuration:

  - Left menu → Settings → Configuration

  - Click “Application settings” tab

- Add Application Settings: Click “+ New application setting” for each:

| Name | Value |
| --- | --- |
| ASPNETCORE_ENVIRONMENT | Production |
| Logging__LogLevel__Default | Information |
| AllowedHosts | * |

- Save Configuration:

  - Click “Save” at the top

  - Click “Continue” when prompted

  - Web App will restart automatically

- Verify Settings:

  - Settings should appear in the list

  - ✅ Checkpoint: All settings saved

Using Azure CLI (Alternative):

az webapp config appsettings set `
  --name orderprocessing-api-yourname `
  --resource-group rg-orderprocessing-dev `
  --settings `
    ASPNETCORE_ENVIRONMENT="Production" `
    Logging__LogLevel__Default="Information" `
    AllowedHosts="*"

### STEP 3: Set Up GitHub Actions Deployment (Days 17-18)

Time Required: 45-60 minutes

Objective: Automate deployment using GitHub Actions

#### Part A: Configure Deployment Center (Day 17)

- In Azure Portal, navigate to your Web App

  - App Services → orderprocessing-api-yourname

- Open Deployment Center:

  - Left menu → Deployment → Deployment Center

- Configure Source:

  - Source: Select “GitHub”

  - Click “Authorize” if prompted

  - Organization: Select your GitHub username

  - Repository: TestAppXY_OrderProcessingSystem

  - Branch: main

- Configure Build:

  - Build Provider: “GitHub Actions”

  - Runtime stack: .NET

  - Version: 8

- Authentication:

  - Authentication type: “User-assigned identity” or “Basic authentication”

  - Azure will create GitHub secrets automatically:

    - AZUREAPPSERVICE_CLIENTID_*

    - AZUREAPPSERVICE_TENANTID_*

    - AZUREAPPSERVICE_SUBSCRIPTIONID_*

- Save Configuration:

  - Click “Save” at top

  - Azure will commit a workflow file to your repository

  - ✅ Checkpoint: Workflow file appears in .github/workflows/

#### Part B: Customize Workflow File (Day 18)

- Clone/Pull Latest Changes:

- cd R:\GitGetPavan\TestAppXY_OrderProcessingSystem
git pull

- Locate Auto-Generated Workflow:

  - Check .github/workflows/ folder

  - File name like: main_orderprocessing-api-yourname.yml

- Create Custom Workflow:

  - Create new file: .github/workflows/deploy-api-to-azure.yml

  - Copy this content:

name: Deploy API to Azure App Service

on:
  push:
    branches:
      - main
    paths:
      - 'XYDataLabs.OrderProcessingSystem.API/**'
      - 'XYDataLabs.OrderProcessingSystem.Application/**'
      - 'XYDataLabs.OrderProcessingSystem.Domain/**'
      - 'XYDataLabs.OrderProcessingSystem.Infrastructure/**'
      - 'XYDataLabs.OrderProcessingSystem.Utilities/**'
      - 'XYDataLabs.OpenPayAdapter/**'
  workflow_dispatch:

env:
  DOTNET_VERSION: '8.x'
  AZURE_WEBAPP_NAME: 'orderprocessing-api-yourname'  # CHANGE THIS
  AZURE_WEBAPP_PACKAGE_PATH: './publish'
  PROJECT_PATH: 'XYDataLabs.OrderProcessingSystem.API/XYDataLabs.OrderProcessingSystem.API.csproj'

jobs:
  build:
    runs-on: windows-latest
    permissions:
      contents: read

    steps:
      - name: Checkout code
        uses: actions/checkout@v4

      - name: Set up .NET
        uses: actions/setup-dotnet@v4
        with:
          dotnet-version: ${{ env.DOTNET_VERSION }}

      - name: Restore dependencies
        run: dotnet restore ${{ env.PROJECT_PATH }}

      - name: Build
        run: dotnet build ${{ env.PROJECT_PATH }} --configuration Release --no-restore

      - name: Publish
        run: dotnet publish ${{ env.PROJECT_PATH }} --configuration Release --no-build --output ${{ env.AZURE_WEBAPP_PACKAGE_PATH }}

      - name: Upload artifact
        uses: actions/upload-artifact@v4
        with:
          name: dotnet-app
          path: ${{ env.AZURE_WEBAPP_PACKAGE_PATH }}

  deploy:
    runs-on: windows-latest
    needs: build
    permissions:
      id-token: write
      contents: read
    environment:
      name: 'Production'
      url: ${{ steps.deploy-to-webapp.outputs.webapp-url }}

    steps:
      - name: Download artifact
        uses: actions/download-artifact@v4
        with:
          name: dotnet-app

      - name: Login to Azure
        uses: azure/login@v2
        with:
          client-id: ${{ secrets.AZUREAPPSERVICE_CLIENTID }}
          tenant-id: ${{ secrets.AZUREAPPSERVICE_TENANTID }}
          subscription-id: ${{ secrets.AZUREAPPSERVICE_SUBSCRIPTIONID }}

      - name: Deploy to Azure Web App
        id: deploy-to-webapp
        uses: azure/webapps-deploy@v3
        with:
          app-name: ${{ env.AZURE_WEBAPP_NAME }}
          package: .

- Update Workflow File:

  - Line 19: Change orderprocessing-api-yourname to your actual Web App name

  - Save file

- Commit and Push:

- git add .github/workflows/deploy-api-to-azure.yml
git commit -m "Add API deployment workflow"
git push

- Monitor Deployment:

  - Go to GitHub repository

  - Click “Actions” tab

  - Watch workflow execution

  - Should see: Build → Deploy → Success (green checkmark)

  - ✅ Checkpoint: Workflow completes successfully

### STEP 4: Verify Deployment (Day 18)

Time Required: 15-20 minutes

Objective: Test deployed API and verify it works correctly

- Get Your API URL:

- https://orderprocessing-api-yourname.azurewebsites.net

- Test Swagger Endpoint:

  - Open in browser: https://orderprocessing-api-yourname.azurewebsites.net/swagger

  - Should see Swagger UI with all API endpoints

  - ✅ Checkpoint: Swagger UI loads successfully

- Test API Endpoints:

  - In Swagger UI, expand an endpoint (e.g., GET /api/orders)

  - Click “Try it out”

  - Click “Execute”

  - Verify response (should get 200 OK or data)

- Test with Postman (Optional but Recommended):

  - Open Postman

  - Import Swagger JSON: https://orderprocessing-api-yourname.azurewebsites.net/swagger/v1/swagger.json

  - Test various endpoints

  - Verify responses

- Check Application Logs:

  - Azure Portal → Your Web App

  - Left menu → Monitoring → Log stream

  - Should see application startup logs

  - ✅ Checkpoint: Logs showing normal operation

✅ Exercise 1 Complete! Your API is now deployed and accessible online.

## 🚀 EXERCISE 2: Deploy UI to Azure App Service

### STEP 1: Create Web App for UI (Day 19)

Time Required: 20-30 minutes

Using Azure CLI (Recommended):

# Create Web App for UI
az webapp create `
  --name orderprocessing-ui-yourname `
  --resource-group rg-orderprocessing-dev `
  --plan asp-orderprocessing-dev `
  --runtime "DOTNET|8.0"

Using Azure Portal: - Same steps as Exercise 1, Step 1, Part 4 - Name: orderprocessing-ui-yourname - Use same Resource Group and App Service Plan

✅ Checkpoint: UI Web App created successfully

### STEP 2: Configure UI Application Settings (Day 19)

Time Required: 10-15 minutes

Add Application Settings:

| Name | Value |
| --- | --- |
| ASPNETCORE_ENVIRONMENT | Production |
| ApiSettings__BaseUrl | https://orderprocessing-api-yourname.azurewebsites.net |

Using Azure CLI:

az webapp config appsettings set `
  --name orderprocessing-ui-yourname `
  --resource-group rg-orderprocessing-dev `
  --settings `
    ASPNETCORE_ENVIRONMENT="Production" `
    ApiSettings__BaseUrl="https://orderprocessing-api-yourname.azurewebsites.net"

Important: Replace yourname with your actual Web App name!

✅ Checkpoint: UI configured to connect to deployed API

### STEP 3: Create UI Deployment Workflow (Day 20)

Time Required: 30-40 minutes

Create Workflow File:

File: .github/workflows/deploy-ui-to-azure.yml

name: Deploy UI to Azure App Service

on:
  push:
    branches:
      - main
    paths:
      - 'XYDataLabs.OrderProcessingSystem.UI/**'
  workflow_dispatch:

env:
  DOTNET_VERSION: '8.x'
  AZURE_WEBAPP_NAME: 'orderprocessing-ui-yourname'  # CHANGE THIS
  AZURE_WEBAPP_PACKAGE_PATH: './publish'
  PROJECT_PATH: 'XYDataLabs.OrderProcessingSystem.UI/XYDataLabs.OrderProcessingSystem.UI.csproj'

jobs:
  build-and-deploy:
    runs-on: windows-latest
    permissions:
      id-token: write
      contents: read
    environment:
      name: 'Production'

    steps:
      - name: Checkout code
        uses: actions/checkout@v4

      - name: Set up .NET
        uses: actions/setup-dotnet@v4
        with:
          dotnet-version: ${{ env.DOTNET_VERSION }}

      - name: Restore dependencies
        run: dotnet restore ${{ env.PROJECT_PATH }}

      - name: Build and Publish
        run: dotnet publish ${{ env.PROJECT_PATH }} --configuration Release --output ${{ env.AZURE_WEBAPP_PACKAGE_PATH }}

      - name: Login to Azure
        uses: azure/login@v2
        with:
          client-id: ${{ secrets.AZUREAPPSERVICE_CLIENTID }}
          tenant-id: ${{ secrets.AZUREAPPSERVICE_TENANTID }}
          subscription-id: ${{ secrets.AZUREAPPSERVICE_SUBSCRIPTIONID }}

      - name: Deploy to Azure Web App
        uses: azure/webapps-deploy@v3
        with:
          app-name: ${{ env.AZURE_WEBAPP_NAME }}
          package: ${{ env.AZURE_WEBAPP_PACKAGE_PATH }}

Commit and Deploy:

git add .github/workflows/deploy-ui-to-azure.yml
git commit -m "Add UI deployment workflow"
git push

Monitor Deployment: - GitHub → Actions tab - Watch workflow execute - ✅ Checkpoint: UI deploys successfully

### STEP 4: Test End-to-End Integration (Day 20)

Time Required: 15-20 minutes

- Access UI:

  - URL: https://orderprocessing-ui-yourname.azurewebsites.net

  - Should load home page

- Test UI → API Communication:

  - Navigate through UI

  - Try to view orders, customers, etc.

  - Create a test order

  - Verify data flows from UI → API

- Check Both Apps:

  - API Swagger: Still working

  - UI Pages: All loading correctly

  - Data: Syncing between UI and API

✅ Checkpoint: Complete Order Processing System deployed and operational

✅ Exercise 2 Complete! UI and API both running on Azure.

## 🚀 EXERCISE 3: Add Application Insights (Day 21)

### STEP 1: Create Application Insights (20 minutes)

Using Azure CLI:

# Create Application Insights
az monitor app-insights component create `
  --app orderprocessing-insights `
  --location eastus `
  --resource-group rg-orderprocessing-dev `
  --application-type web

# Get Connection String
az monitor app-insights component show `
  --app orderprocessing-insights `
  --resource-group rg-orderprocessing-dev `
  --query connectionString `
  --output tsv

Using Azure Portal: - Search “Application Insights” - Click “+ Create” - Resource Group: rg-orderprocessing-dev - Name: orderprocessing-insights - Region: East US - Click “Review + create”

### STEP 2: Configure Apps to Use Application Insights (30 minutes)

Add Connection String to Both Web Apps:

For API:

az webapp config appsettings set `
  --name orderprocessing-api-yourname `
  --resource-group rg-orderprocessing-dev `
  --settings `
    APPLICATIONINSIGHTS_CONNECTION_STRING="YOUR_CONNECTION_STRING_HERE"

For UI:

az webapp config appsettings set `
  --name orderprocessing-ui-yourname `
  --resource-group rg-orderprocessing-dev `
  --settings `
    APPLICATIONINSIGHTS_CONNECTION_STRING="YOUR_CONNECTION_STRING_HERE"

Add NuGet Package to Projects:

In both API and UI projects:

cd XYDataLabs.OrderProcessingSystem.API
dotnet add package Microsoft.ApplicationInsights.AspNetCore

cd ../XYDataLabs.OrderProcessingSystem.UI
dotnet add package Microsoft.ApplicationInsights.AspNetCore

Update Program.cs:

Add this line in both API and UI Program.cs:

builder.Services.AddApplicationInsightsTelemetry();

Commit and Deploy:

git add .
git commit -m "Add Application Insights monitoring"
git push

### STEP 3: View Telemetry (20 minutes)

- Access Application Insights:

  - Azure Portal → Application Insights → orderprocessing-insights

- Explore Live Metrics:

  - Left menu → Investigate → Live metrics

  - Generate traffic to your apps

  - Watch real-time requests

- View Performance:

  - Left menu → Investigate → Performance

  - See request durations

  - Identify slow operations

- Check Logs:

  - Left menu → Monitoring → Logs

  - Query telemetry data

✅ Checkpoint: Telemetry flowing from both applications

✅ Exercise 3 Complete! Monitoring is now operational.

# SECTION 5: TROUBLESHOOTING GUIDE

## 🐛 Common Issues and Solutions

### Issue 1: GitHub Actions Workflow Fails

Symptom: Workflow shows red X, deployment fails

Common Causes & Solutions:

- Build Fails:

- Error: Project not found at path

- Solution: Verify PROJECT_PATH in workflow matches actual project location

- Authentication Fails:

- Error: Login failed

- Solution:

  - Check GitHub secrets are set correctly

  - Re-authorize GitHub in Azure Deployment Center

  - Verify client-id, tenant-id, subscription-id match

- Publish Fails:

- Error: NuGet package restore failed

- Solution:

  - Ensure all NuGet packages are available

  - Check network connectivity during build

  - Add --no-cache flag to dotnet restore

Debugging Steps: 1. Click on failed workflow in GitHub Actions 2. Expand failed step 3. Read error message carefully 4. Check workflow file for typos 5. Verify all paths and names match your setup

### Issue 2: Application Not Accessible (404/500 Errors)

Symptom: Opening Web App URL shows error page

404 Not Found: - Cause: Application not deployed or wrong URL - Solution: - Verify deployment completed successfully - Check URL spelling - Ensure application published to wwwroot for UI

500 Internal Server Error: - Cause: Application crash or configuration error - Solution: - Check Application Insights logs - View Log Stream in Azure Portal - Verify connection strings and settings - Enable detailed errors in staging

Debugging Steps: 1. Azure Portal → Your Web App → Log stream 2. Look for startup errors 3. Check Application settings are correct 4. Verify runtime stack matches (.NET 8) 5. Review deployment logs in Deployment Center

### Issue 3: UI Cannot Connect to API

Symptom: UI loads but shows errors when accessing data

CORS Errors:

Access to fetch blocked by CORS policy

Solution: - Add CORS configuration in API Program.cs:

builder.Services.AddCors(options =>
{
    options.AddDefaultPolicy(policy =>
    {
        policy.WithOrigins("https://orderprocessing-ui-yourname.azurewebsites.net")
              .AllowAnyHeader()
              .AllowAnyMethod();
    });
});

// After app is built:
app.UseCors();

Wrong API URL: - Solution: Verify ApiSettings__BaseUrl in UI settings points to correct API URL

Network/DNS Issues: - Solution: Test API directly in browser first, then test UI

### Issue 4: Secrets Not Available in GitHub

Symptom: Workflow can’t find Azure credentials

Solution: 1. Go to GitHub repository → Settings → Secrets and variables → Actions 2. Verify these secrets exist: - AZUREAPPSERVICE_CLIENTID - AZUREAPPSERVICE_TENANTID - AZUREAPPSERVICE_SUBSCRIPTIONID 3. If missing, re-configure Deployment Center in Azure 4. Or manually create secrets using Azure CLI

### Issue 5: Application Insights Not Showing Data

Symptom: No telemetry in Application Insights dashboard

Solution: 1. Verify connection string is set in application settings 2. Confirm NuGet package is installed 3. Check AddApplicationInsightsTelemetry() is called in Program.cs 4. Wait 2-5 minutes for initial telemetry to appear 5. Generate traffic to your application 6. Check Application Insights → Live Metrics

### Issue 6: Deployment Slot Errors

Symptom: Cannot create or swap deployment slots

Solution: 1. Verify App Service Plan is Basic tier or higher (Free tier doesn’t support slots) 2. Check quota limits for your subscription 3. Ensure slot name doesn’t conflict with existing slots

## 📞 Getting Help

### Self-Help Resources:

- Azure Portal → Help + support

- Application Insights → Transaction search (for errors)

- GitHub Actions → Workflow runs → Logs

- Stack Overflow (tag: azure-app-service)

### Microsoft Documentation:

- Azure App Service troubleshooting

- GitHub Actions for Azure

- Application Insights troubleshooting

# SECTION 6: LEARNING RESOURCES

## 📚 Microsoft Learn Paths

### Week 3: Azure Deployment

- Deploy a website with Azure App Service

- Deploy to Azure

- Implement continuous deployment

- Monitor app performance

### Week 4: Serverless Functions

- Create serverless applications

- Develop Azure Functions

- Implement Durable Functions

- Route events with Event Grid

## 📖 Official Documentation

### Azure App Service:

- Overview

- Configuration

- Deployment best practices

### GitHub Actions:

- GitHub Actions basics

- Azure login action

- Deploy to App Service

### Application Insights:

- Overview

- ASP.NET Core

- Telemetry

### Azure Functions:

- Overview

- Triggers and bindings

- Durable Functions

## 🎥 Video Tutorials (Optional)

### Recommended YouTube Channels:

- Microsoft Azure (Official)

- Azure DevOps

- Scott Hanselman

- Nick Chapsas (.NET-focused)

### Specific Topics:

- “Azure App Service Tutorial for Beginners”

- “GitHub Actions CI/CD Tutorial”

- “Application Insights Deep Dive”

- “Azure Functions Complete Tutorial”

## 💼 Certification Preparation

Your Week 3-4 learning directly supports AZ-204: Developing Solutions for Microsoft Azure

Relevant AZ-204 Topics: - Develop Azure compute solutions (30-35%) - Implement Azure security (15-20%) - Monitor, troubleshoot, and optimize solutions (15-20%)

Study Resources: - AZ-204 Exam Page - AZ-204 Learning Path - Practice tests (available in Week 12 certification prep)

# 📊 APPENDIX: QUICK REFERENCE

## 🔗 Important URLs

### Your Deployed Resources:

- API: https://orderprocessing-api-yourname.azurewebsites.net

- API Swagger: https://orderprocessing-api-yourname.azurewebsites.net/swagger

- UI: https://orderprocessing-ui-yourname.azurewebsites.net

- Azure Portal: https://portal.azure.com

- GitHub Repo: https://github.com/getpavanthakur/TestAppXY_OrderProcessingSystem

### Azure Services:

- Resource Group: rg-orderprocessing-dev

- App Service Plan: asp-orderprocessing-dev

- Application Insights: orderprocessing-insights

## ⌨️ Common Commands

### Azure CLI:

# Login
az login

# Show current subscription
az account show

# List all resource groups
az group list --output table

# List all web apps
az webapp list --output table

# View web app logs
az webapp log tail --name orderprocessing-api-yourname --resource-group rg-orderprocessing-dev

# Restart web app
az webapp restart --name orderprocessing-api-yourname --resource-group rg-orderprocessing-dev

### Git Commands:

# Check status
git status

# Add all changes
git add .

# Commit changes
git commit -m "Your commit message"

# Push to GitHub
git push

# Pull latest changes
git pull

### .NET Commands:

# Restore packages
dotnet restore

# Build solution
dotnet build --configuration Release

# Publish project
dotnet publish -c Release -o ./publish

# Run locally
dotnet run

## 📋 Daily Checklist Template

### Every Morning:

- ☐ Open this Word document

- ☐ Navigate to Section 3 (Daily Success Criteria)

- ☐ Find today’s date

- ☐ Read daily goal

- ☐ Open Azure Portal (if needed)

- ☐ Open VS Code / PowerShell

### During Your Hour:

- ☐ Follow steps in Section 4 (Deployment Exercises)

- ☐ Check off tasks as completed

- ☐ Document any blockers

- ☐ Take screenshots of successful deployments (optional)

### End of Day:

- ☐ Verify success criteria met

- ☐ Rate your understanding (1-10)

- ☐ Note any questions for tomorrow

- ☐ Plan next day’s focus

## 🎯 Week 3-4 Completion Checklist

### Week 3 Goals:

- ☐ API deployed to Azure App Service

- ☐ UI deployed to Azure App Service

- ☐ GitHub Actions CI/CD operational

- ☐ Application Insights monitoring active

- ☐ Both apps communicating successfully

- ☐ Deployment slots configured (bonus)

### Week 4 Goals:

- ☐ Azure Functions development environment ready

- ☐ HTTP triggered functions working

- ☐ Timer triggered functions operational

- ☐ Blob triggered functions processing files

- ☐ Durable Functions orchestrations running

- ☐ Service Bus messaging implemented

### Overall Success:

- ☐ Complete Order Processing System deployed

- ☐ Automated CI/CD pipeline

- ☐ Monitoring and alerts configured

- ☐ Serverless architecture implemented

- ☐ Ready for Week 5-6 (DevOps & Infrastructure as Code)

# 🎓 FINAL NOTES

## Remember:

- Quality over speed - 1 hour focused work beats 2 hours distracted

- Checkpoints matter - Verify each step before moving forward

- Documentation is learning - Write notes as you go

- Mistakes are progress - Troubleshooting teaches you more than success

## Your Support System:

- This Document - Your primary reference

- Azure Portal - Visual interface for all resources

- GitHub Actions - Automated deployment feedback

- Application Insights - Real-time application monitoring

## Next Steps After Week 3-4:

- Week 5-6: DevOps & CI/CD (Infrastructure as Code, Azure DevOps)

- Week 7-8: Containers & Orchestration (AKS, Container Apps)

- Week 9-10: API Management & Security (APIM, Zero Trust)

- Week 11-12: Data Services (Azure SQL, Cosmos DB, Analytics)

🚀 You’re ready to begin your Azure deployment journey!

Tomorrow (Day 15), open Section 3, find Day 15, and follow Section 4, Exercise 1, Step 1.

Good luck! 🎉

Document Version: 1.0
Last Updated: November 16, 2025
Created For: Pavan’s Azure Learning Journey
Total Pages: 50+ (when converted to Word format)